## Slide 1: William Hunter Weekly Update: Week of 7/15
  Opportunity Hunter
  July 15th, 2019

## Slide 2: Weekly Objectives
What did I hope to achieve?
July 15, 2019
Email Results
Clean up the Python Code
Fully Automate the Process

## Slide 3: Emailing Results
Weekly Progress
July 15, 2019
As you know, I am able to email the team the reports now.
Tried a couple approaches, using Outlook and Windows, but Python’s easiest.
Python will use select queries in database, and export the results into excel sheets, and creating file.
This can be expanded easily. Currently by text file, but I can switch this to a SQL table.
Logs in to throwaway Gmail account. Information stored in text file.
Uses Queries and HTML to create table that quick updates the team on additions.

## Slide 4: Cleaning Python Code
Weekly Progress
July 15, 2019
Created a method to safely run SQL queries without hardcoding.
Migrate all python scripts into one master program.
Added many print statements so it is easier to see whats happening.

## Slide 5: Fully Automate the Process
Weekly Progress
July 15, 2019
Merge All Python
SQL Script in Python
Run Through File
Task Manager
I merged the three python scripts into one, long master script.
I figured out a way to run complex queries in python by just opening the .sql file itself.
Organized the python code so that clicking the .py file the process was complete.
Used windows task manager to automatically run the .py script daily.

## Slide 6: Challenges Encountered
Difficulties with Opportunity Hunter
July 15, 2019
Variables
To make the code as modular as possible I created a lot of methods and variables, but some are redundant and can make it very confusing to read the code.
Non-ASCII
Some of the sites have really weird characters, and this became a problem when converting SQL to excel. I went around this by having python eliminate all
non-ascii characters.
Blocked
A&M’s anti spam filter is proving to be difficult, and would prevent the emails and the attachments to come through. I believe this has been fixed by IT, but
could be an additional
step.

## Slide 7: Expected Next Steps
Progressing Opportunity Hunter
July 15, 2019
Figure out Relevance
Create a Top 5 Daily Jobs for the team, based on what jobs are relevant for the team. Need to create ranking system.
Implement ML
Parse through previous jobs to figure out valuable keywords, and then add weight to them in the search.
Add More Sites
I would like to add the networking sites and see how they could be added into the system, by taping into their APIs.
Run Faster
The Python Code was cleaned to look nicer, but it takes a large amount of time to complete, I hope to trim that down.